Technical Planning & Implementation Blueprint

Internal Company Chatbot (RAG + LLM-based Developer Assistant)

1. Overall Technical Objective

We are building an AI-powered internal chatbot that connects to existing company databases, request forms, and workflow systems.
The chatbot will use RAG (Retrieval-Augmented Generation) to find the right internal information and an LLM model to understand and respond naturally.

The goal:
Enable developers to ask, fetch, and request resources via chat using company data — without creating or changing existing infrastructure.

2. Core Architecture (High-Level Layers)

┌───────────────────────────┐

│  Frontend (Chat UI)       │

└────────────┬──────────────┘

│

┌────────────┴──────────────┐

│  Backend (RAG Orchestrator│

└────────────┬──────────────┘

│

┌────────────┴──────────────┐

│  Retrieval Pipeline        │

│  - Vector Store            │

│  - Metadata DB             │

│  - Document Connectors     │

└────────────┬──────────────┘

│

┌────────────┴──────────────┐

│  LLM Layer (AI Model)     │

└────────────┬──────────────┘

│

┌────────────┴──────────────┐

│  Company Systems (APIs)   │

│  - Forms / Requests       │

│  - Org / Project Data     │

│  - Knowledge Base Docs    │

└───────────────────────────┘

3. Major Technical Components

| Layer | Description | Complexity | Key Tech Stack |
| --- | --- | --- | --- |
| 1. Data Preparation Layer | Collect, clean, and transform company data (forms, APIs, org data, docs) into usable chunks for retrieval | ⭐⭐⭐⭐ (High) | Python, Pandas, OpenAI Embeddings, Chroma / Pinecone |
| 2. Vector Store (Knowledge Base) | Store vectorized text embeddings for efficient semantic search | ⭐⭐⭐ | FAISS / Chroma / Pinecone |
| 3. Retrieval Layer (RAG) | Retrieve relevant chunks from data and prepare them as context for AI | ⭐⭐⭐ | LangChain / LlamaIndex / custom retrieval scripts |
| 4. LLM Model Layer | Generate answers based on retrieved context | ⭐⭐ | OpenAI GPT-4 / GPT-4o / Claude 3 Sonnet |
| 5. Backend Orchestration | Handle chat requests, integrate retrieval, and call LLM | ⭐⭐⭐ | Python (FastAPI) / Node.js |
| 6. Frontend Chat UI | Web-based internal chat interface | ⭐⭐ | React / Next.js |
| 7. Authentication & Security | Integrate with internal SSO, ensure data privacy | ⭐⭐⭐ | OAuth2 / SAML / JWT |
| 8. Monitoring & Logging | Track requests, latency, costs, and audit logs | ⭐⭐ | ELK Stack / Grafana / Prometheus |

4. Data Preparation (Most Critical Phase)

This is the heart of the project.
Without clean and structured data, even the best AI model will fail.

Steps:

- Data Identification

  - Collect:

    - Request form templates

    - Org chart

    - Project–owner mappings

    - Knowledge base articles

    - API documentation

    - Access rules or policies

- Data Extraction

  - Use API connectors or data exports to pull content from:

    - Confluence / Wiki

    - Internal DB (Requests table, Projects table)

    - CSV / JSON / PDF files

- Data Cleaning & Normalization

  - Convert all to plain text.

  - Remove PII / secrets.

  - Normalize fields (project_id, owner_email, department, etc.).

- Chunking & Embedding

  - Split text into 500–1000 token chunks.

  - Generate vector embeddings for each chunk using:

    - text-embedding-3-small (OpenAI)

    - or bge-large-en (for local open-source alternative)

- Metadata Storage

  - Store extra metadata for filtering (e.g., source_type=form, project=Alpha, updated_on=2025-01-01).

- Upload to Vector DB

  - Insert embeddings + metadata into a vector database (Chroma or Pinecone).

This step takes 50–60% of total time.

5. Vector Store and Metadata Database

| Task | Description | Time Estimate |
| --- | --- | --- |
| Setup | Install/configure vector DB (local or hosted) | 1 day |
| Indexing | Insert all document vectors | 1–2 days |
| Query Testing | Run sample queries to check retrieval quality | 1 day |

Recommended Option:

- For MVP → Chroma (local) (open-source, fast, easy setup).

- For scale → Pinecone / Weaviate (managed, scalable, better latency).

6. RAG Layer Design (Retrieval-Augmented Generation)

Flow:

- Take user query → convert to embedding vector.

- Search top k=5 chunks from vector DB.

- Format retrieved chunks as context.

- Combine query + context → send to LLM.

- LLM generates final answer (with citations).

Implementation Options:

- LangChain: easiest, well-supported, modular.

- LlamaIndex: better for structured data (tables, APIs).

- Custom Python code: maximum control (recommended for internal systems).

This step takes ~3–4 days once data is ready.

7. LLM Model Decision

| Model | Type | Strengths | Notes |
| --- | --- | --- | --- |
| OpenAI GPT-4o / GPT-4 | Cloud | Most accurate, great for natural chat | Requires internet/API key; check company policy |
| Anthropic Claude 3 Sonnet | Cloud | Very natural responses | Similar restrictions |
| Mistral 7B / Llama 3 (local) | On-prem | Private; no external calls | Slightly less accurate but internal safe |
| Gemini 1.5 | Cloud | Google ecosystem integration | Need Google workspace approval |

Recommendation for MVP:
Use GPT-4o for quick setup + best accuracy.
Switch to Llama 3 or Mistral if data privacy prohibits external APIs.

Time to set up model API and connect: 1 day

8. Accuracy & Evaluation Targets

| Component | Target | Factors affecting accuracy |
| --- | --- | --- |
| Intent detection | ≥ 90% correct | Depends on model prompt & fine-tuning |
| Document retrieval (RAG) | ≥ 85% relevant chunk accuracy | Depends on embeddings + metadata |
| Final AI answer correctness | ≥ 80% | Depends on data coverage |
| Response latency | ≤ 3 seconds | Vector DB + LLM response time |

Total expected MVP accuracy: ~80–85% (good for internal assistant).
With better data coverage → can reach 90%+.

9. Estimated Time per Major Module

| Module | Time | Complexity |
| --- | --- | --- |
| Data collection & cleaning | 3–4 days | ⭐⭐⭐⭐ |
| Embedding generation + vector DB setup | 2 days | ⭐⭐⭐ |
| Retrieval + RAG orchestration | 3 days | ⭐⭐⭐ |
| LLM connection + prompt testing | 2 days | ⭐⭐ |
| Backend integration | 3 days | ⭐⭐⭐ |
| Frontend chat interface | 2 days | ⭐⭐ |
| Testing & optimization | 2 days | ⭐⭐ |
| Documentation + demo | 1 day | ⭐ |

Total MVP time: 17–19 days

10. Security & Access Layer

- Use company SSO (Okta / Azure AD) for user authentication.

- Chatbot backend must log user_id and role.

- Access to internal systems (forms, APIs) via service accounts.

- Log all chat + retrievals (for audits).

- Restrict vector DB and LLM API keys to backend only (no exposure to frontend).

Add 1 extra day for authentication setup.

11. Things to Discuss with Manager Before Starting

Data & Access

- Which internal systems can we connect to? (Forms DB, Org API, Docs API)

- API credentials or access tokens?

- Any data sensitivity rules apply?

- Which LLM (OpenAI) to use for MVP,

Security & Compliance

- Are there any logging or retention policies for chat history?

Infrastructure

- Preferred vector DB (existing vs new FAISS/Pinecone/qdrant)?

- Should we integrate with existing monitoring tools?

Product Decisions

- What are the key demo queries managers want to see?

- For mvp can we first focus on connecting one dataset and knowledgebase and complete end to end pipeline it will be better result as well as make sense to work on that dataset only and make it clear ai knowledgebase instead of working multiples together.

12. Complexity Summary

| Area | Complexity | Reason |
| --- | --- | --- |
| Data preparation | High | Needs multiple sources + cleaning |
| Security / Access | Medium | Must integrate with internal auth |
| RAG implementation | Medium | Needs tuning for best retrieval |
| LLM integration | Low | APIs are straightforward |
| Testing & validation | Medium | Requires QA on real queries |

13. Performance & Scalability Considerations

- Latency goal: ≤ 3 s per query
(1 s retrieval + 2 s LLM response)

- Scalability: horizontally scale backend with load balancer.

- Caching: Cache frequent queries (like “who approves API access”).

- Cost control: Use embeddings once; reuse context for frequent queries.

- Future improvement: Fine-tune a smaller local model on internal data to cut cost and improve domain-specific answers.

14. Deliverables Summary

Data ingestion pipeline (forms + org + docs)
  Vector DB setup + RAG retrieval engine
  Chat backend with LLM integration
  Secure internal chat interface
  Demo with 5–10 company-related questions
  Architecture + API documentation

15. Realistic Timeline (20 Days)

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Planning + Access setup | 2 days | Confirmed API/data access |
| Data Preparation | 5 days | Cleaned & embedded dataset |
| Retrieval + RAG setup | 4 days | Working retrieval layer |
| LLM integration | 2 days | Connected and tested AI |
| Chat UI + Backend integration | 4 days | Working chatbot |
| Testing + Demo Prep | 3 days | Ready demo |